🍡 mochi your personal student secretary

Project Documentation

v1.0  •  May 2026

| Offline-first |  | AI-powered |  | Student-focused |  | Free tools only |
| --- | --- | --- | --- | --- | --- | --- |

| 4 Core Features |  | 4 Sprints |  | 28 Build Days |  | $0 Cost |
| --- | --- | --- | --- | --- | --- | --- |

1. Project Overview

Mochi is an offline-first personal secretary app built for students. It helps manage notes, tasks, schedules, and study plans — all stored locally in the browser with no account or internet connection required for core features. AI capabilities (powered by Gemini 2.5 Flash) are layered on top for when you are connected.

Problem it solves

- Students juggle notes across multiple subjects with no central system.

- Deadlines and tasks pile up without a clear prioritization method.

- Exam prep is stressful with no structured starting point.

- Existing tools are either too complex, cloud-dependent, or expensive.

Design principles

- Offline-first — everything works without internet except AI features.

- Local storage only (v1) — all data stays in the browser via IndexedDB.

- Soft & playful aesthetic — pastel, rounded, cozy; reduces study anxiety.

- Free tools only — no paid APIs, services, or subscriptions.

- Migration-ready — data models designed to migrate to Supabase in v2.

2. Features

📝 Notes Section A full rich-text editor for all your study notes. Organize by subject, search across everything, and let AI generate notes from your uploaded documents. Priority ★ Sprint 1–2

Editor capabilities

- Text formatting: headings (H1–H3), bold, italic, underline, strikethrough, highlight

- Blocks: code blocks, bullet lists, ordered lists, checklists, blockquotes, dividers

- Rich content: tables, inline images, syntax-highlighted code

- Organization: subjects/categories, collapsible sections, full-text search

- Auto-save to IndexedDB on every keystroke

AI capabilities (requires internet)

- Upload a document (.txt, .md) and choose a generation mode:

- Primer — overview of key concepts and highlights from the document

- Reviewer — exam-ready study guide with tables, key terms, likely topics

- General Notes — clean organized notes from raw document content

- Generate flashcards automatically from current note or uploaded doc

- Generate a multiple-choice quiz to test understanding

✅ To-Do Section Smart task management with deadline tracking, priority scoring, and a built-in Pomodoro timer per task. Sprint 3

- Add tasks with title, category, deadline, and effort/ease rating

- Smart priority scoring: deadline urgency + effort weight + user override

- Tasks sorted automatically by priority score

- Per-task Pomodoro timer (25 min focus / 5 min break)

- Optional: let Mochi suggest priority via Gemini

📅 Schedule Maker Upload a photo of your class schedule and Mochi will parse it into an editable Day / Time / Subject table. Export to Google Calendar or as a wallpaper. Sprint 3 AI required

- Upload schedule image → Gemini Vision extracts Day, Time, Subject

- Fully editable table to fix any parsing errors

- Export as .ics file to import into Google Calendar

- Export as PNG wallpaper with customizable theme

🧠 Study Plan Exam coming up? Mochi reads your schedule, exam dates, and notes to generate a day-by-day study plan with tasks pushed straight to your to-do list. Sprint 3 AI required

- Input exam dates and available review days

- Gemini reads your schedule + existing notes to identify topics

- Generates a structured multi-day study plan with outlined topics

- Automatically creates tasks in the to-do section from the plan

Future features (v2+)

- Project Tracker — manage multi-step academic projects with milestones

- Social Media Manager — schedule and plan content around study time

- Cloud sync via Supabase — access your notes from any device

- Collaboration — share notes and study plans with classmates

3. Tech Stack

All tools are free and open-source. The stack is chosen for simplicity, developer experience, and a clear migration path to a deployed version in v2.

| Category | Tool | Why |
| --- | --- | --- |
| Frontend | React + Vite | Fast dev server, huge ecosystem, component-based UI |
| Styling | Tailwind CSS v4 | Utility-first, pairs perfectly with React, zero config |
| Database | Dexie.js (IndexedDB) | Browser-native, offline-first, clean promise API |
| State | Zustand | Minimal global state, no boilerplate, pairs well with Dexie |
| Rich text editor | Tiptap | Headless, fully extensible, supports all required formats |
| AI | Gemini 2.5 Flash | Fast, generous free tier, vision support for schedule images |
| Dev server | Vite (localhost) | No deployment needed for v1, instant HMR |
| Icons | Lucide React | Clean, consistent, tree-shakeable icon library |
| Dates | date-fns | Lightweight date utility, no heavy moment.js dependency |
| ICS export | ics (npm) | One-line .ics file generation for Google Calendar |
| Wallpaper export | html-to-image | Converts a DOM element to a downloadable PNG |

Architecture: offline-first layers

Layer 1 — UI (React + Zustand) All UI state lives in Zustand. Every action writes to Zustand first — the UI responds instantly with no wait for a DB call.

Layer 2 — Persistence (Dexie.js / IndexedDB) All notes, tasks, flashcards, and schedule data persists in IndexedDB. Survives page refreshes, browser restarts, and offline mode. Stores gigabytes of data.

Layer 3 — AI (Gemini API, internet required) AI features call Gemini 2.5 Flash via the API. All other features work fully offline. AI outputs are cached locally so they are available offline after generation.

Key technical notes

- Gemini API key stored in .env as VITE_GEMINI_KEY — never commit .env to git.

- Files (images, uploaded docs) stored as ArrayBuffer in Dexie — keep under 20MB.

- Dexie schema is designed to map 1:1 to Postgres tables for a smooth Supabase migration in v2.

- All AI calls route directly from the browser in v1 (safe for localhost). In v2, move to Vercel Edge Functions.

4. Sprint Timeline

1-month build plan (28 days). Each “day” = a focused 2–3 hour session. Notes section is prioritized in Sprints 1 and 2 for immediate use.

Overview

| Track | Days | Sprint | Focus |
| --- | --- | --- | --- |
| Notes editor (Tiptap) | Days 1–7 | Sprint 1 |  |
| AI notes + flashcards + quiz | Days 8–14 | Sprint 2 |  |
| To-do, schedule, study plan | Days 15–21 | Sprint 3 |  |
| Polish + QA + v1 wrap | Days 22–28 | Sprint 4 |  |

Sprint 1 — Setup + Notes Editor  (Days 1–7)

| Foundation + full Tiptap editor with all formatting ★ Priority |  |
| --- | --- |
| Day 1 | Vite + React + Tailwind init Folder structure + .env Dexie schema (notes, subjects) |
| Day 2 | Zustand notes store App shell + sidebar nav 3-column layout (sidebar / list / editor) |
| Day 3 | Tiptap install + config Headings, bold, italic, underline Code blocks + bullet/ordered lists |
| Day 4 | Checklists + tables Inline image upload Highlight + formatting toolbar |
| Day 5 | Note save/load from Dexie Auto-save on typing Notes list panel + note cards |
| Day 6 | Subject/category sidebar Collapsible sections Assign note to subject |
| Day 7 | Full-text search across notes Manual test — all editor features ✓ Milestone: editor fully working |

Sprint 2 — AI Notes, Flashcards & Quiz  (Days 8–14)

| Gemini integration, note generation modes, flashcards, quiz ★ Priority |  |
| --- | --- |
| Day 8 | Gemini API key + client setup File upload + text extract AI panel UI in editor sidebar |
| Day 9 | Gemini prompt: Primer mode Gemini prompt: Reviewer mode Gemini prompt: General notes mode |
| Day 10 | AI output → insert into Tiptap editor Mode selector UI Test all 3 modes with real docs |
| Day 11 | Flashcard data model in Dexie Manual flashcard create / edit / delete Flashcard flip UI |
| Day 12 | Gemini flashcard generation Save AI flashcards to Dexie Test flashcard generation |
| Day 13 | Gemini quiz generation Quiz UI (MCQ + score) Test quiz with various docs |
| Day 14 | Notes section full QA pass Loading + error states ✓ Milestone: notes section complete |

Sprint 3 — To-Do, Pomodoro & Schedule  (Days 15–21)

| Task management, smart priority, Pomodoro timer, schedule image parsing |  |
| --- | --- |
| Day 15 | Task model in Dexie Add / edit / complete / delete tasks Deadline + category fields |
| Day 16 | Priority scoring formula Effort/ease input per task Sorted task list view |
| Day 17 | Pomodoro timer component Per-task timer state To-do manual test pass |
| Day 18 | Image upload + preview UI Gemini Vision → Day/Time/Subject parse Editable schedule table |
| Day 19 | .ics file export (ics npm) Wallpaper PNG export (html-to-image) Test .ics in Google Calendar |
| Day 20 | Study plan: Gemini reads schedule + notes Render study plan view Push plan tasks → to-do list |
| Day 21 | Sprint 3 full test pass Fix edge cases ✓ Milestone: all features working |

Sprint 4 — Polish + v1 Wrap  (Days 22–28)

| UI consistency, offline UX, error states, final QA |  |
| --- | --- |
| Day 22 | Responsive layout pass Typography + spacing consistency Mochi branding + favicon |
| Day 23 | Empty states for all sections Loading states for AI calls Error handling (offline, API fail) |
| Day 24 | Offline indicator banner Disable AI buttons when offline Full offline test pass |
| Day 25 | Notes section regression test To-do + schedule QA Gemini response caching |
| Day 26 | Study plan QA Dexie persistence test Final UI tweaks |
| Day 27 | Full app regression pass README + setup instructions Plan v2 feature list |
| Day 28 | 🎉 Milestone: Mochi v1 complete! |

Key Milestones

| ● | Notes editor fully working (all formatting) | End of Day 7 |
| --- | --- | --- |
| ● | Notes section complete — AI, flashcards, quiz | End of Day 14 |
| ● | To-do + schedule + study plan all working | End of Day 21 |
| ● | Full app polished and stable | End of Day 27 |
| ● | Mochi v1 — complete and ready to use 🎉 | End of Day 28 |

Built with ♥ as a solo student project. All tools free. All data local.